- AMS - PVV

- (Account Management Services - Pin Validation and Verification)

Bulk File Processing

Performance Engineering Strategy

# Reviewers

| Department | Name/Title |
| --- | --- |
| Development Engineering |  |
| DevTest Engineering |  |
| Global Supply Chain Management |  |
| Product Management |  |
| Customer Advocacy |  |
| Compliance |  |
| Corporate Compliance Accessibility Group |  |

# Modifications

| Version | User Id | Date | Comments |
| --- | --- | --- | --- |
| 1.1 | E092606 | 10-Jun-2019 | Initial Draft |
| 1.2 | E092606 | 02-Jul-2019 | Flow diagram to be enhanced, Explain each component role and its significance Performance Test scenarios section in strategy to be erased and write a combination of different test with real time approach |
| 1.3 | E092606 | 05-Jul-2019 | No Engineering KPIs are updated in the document |
| 1.4 | E092606 | 10-Jul-2019 | Threshold range of KPIs of CPU, memory to be updated. |
| 1.5 | E092606 | 19-Jul-2019 | Update component diagram and write performance Strategy for the Bulk file processing |
| 1.6 | E092606 | 29-Aug-2019 | Modified test scenarios and test monitoring approach based on further discussions with Dev team. Minor modifications to few of the sections. |

Table of Contents

1.	Performance Testing Strategy	4

1.1	Introduction	4

1.2	Scope and Objective	4

1.3	Performance Test Environment	6

1.4	Performance Test Setup (Test File Creation)	6

1.5	Performance Test Scenarios	7

1.6	Out of Scope	8

2.	Performance Engineering Strategy (Monitoring)	9

3.	Test Deliverables & Reporting	12

3.1	Test Results Report	12

4.	Test Coverage	13

4.1	What will be tested	13

4.2	What will NOT be tested	13

5.	Dependencies & Assumptions	13

6.	Requirements Traceability	13

7.	Test Entrance & Exit Criteria’s	14

7.1	Entry Criteria	14

7.2	Exit Criteria	14

7.3	Suspension Criteria	14

7.4	Resumption Criteria	14

8.	Test Resources	15

8.1	People	15

8.2	Collaboration & Interlocks	15

8.3	Software Tools	15

9.	Schedule	16

10.	Risks, Issues & Mitigations	16

11.	Acronyms and Glossary	17

12.	Additional Information	17

# Performance Testing Strategy

## Introduction

The purpose of this strategy document is to provide a reference at any time for resources working on the performance testing and engineering activities related to Pin Verification and Validation (PVV) project.  This document is source for directions related to performance engineering test coverage, test execution, test monitoring and analysis approach.

This document defines -

- Performance engineering scope, objectives, milestones, and success factors

- Performance engineering approach: test environment, test setup, test execution, test monitoring and analysis for optimization

Any changes in the project scope will affect the strategy document also, and will be communicated to the concerned stakeholders once the changes are made.

## Scope and Objective

The primary scope and objective of the performance engineering assessment is –

The detailed component diagram is appended in the Appendix section here

- Observe and help tune Bulk File Processing components as required (i.e. its infrastructure scale, code, configuration, design) to meet operational level agreement (OLA) of <6 hours per file when the components are subjected to processing of PVV bulk files in line with a business demand as below

  - Minimum (approx. 300 Mbytes)

  - Typical (approx. 450 Mbytes file on avg.)

  - Maximum (approx. 600 Mbytes)

  - Business day simulation –

    - Approx. 45 files in a day

    - Typical file size

In addition to this performance engineering will target following to be achieved within the OLA

  - Engineering Target (approx. 1,500 Mbytes)

Notes –

- The file size also defines the #of logical blocks and #of detail records to be processed per file. In terms of records, the peak that will be targeted is ~15 – 20 million records for peak file.

- During performance engineering assessment,

  - a trend of ‘E2E Processing Duration’ versus ‘File Size (and thus #of logical blocks and PVV records)’ will be captured in a stepwise manner starting with 50 MB and upto engineering target mentioned above to understand trend regression and thus scalability hotspots. Correlation analysis for trend will also cover following metrics for deep dive analysis

    - processing time spent in key ‘steps’ and ‘tasks’ of  Bulk File Orchestrator (BFO), Bulk File Processor (BFP) and Logical File Processor (LFP)

    - container (service instance) and runtime KPIs

The details are elaborated in following sections.

## Performance Test Environment

The benchmarks and tuning activity will be carried out in stage environment. The starting point setup and configuration of the environment is depicted below –

| Stage Environment |  |  |  | Per Instance OS Config |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Description | Component |  | No. of Instances | Disk space (GB) | Ram (GB) | No. of cores | Remarks |
| AMS PVV - Bulk File Processor (PCF) | Bulk File Orchestrator |  | 1 | 1 | 1 | 1 |  |
|  | Bulk File Processor |  | 2 | 4 | 3 | 4 | Following details will be appended: JVM Heap Config. |
|  | Logical File Processor |  | 4 | 3 | 3 | 2 | Following details will be appended: JVM Heap Config. |
| Datacenter | PVV CRUD Service / Log CRUD Service |  | 4 | 1 | 1 | 1 |  |
| Datacenter | AXON Topics (AXON stage instance) |  | - | - | - | - | Topic Name: CorePayments.TransactionSwitching.NOF.ABS.PVV.BulkProcessing.Records |
| Datacenter | PVV Database (Oracle 11.x) |  |  |  |  |  | *Will be appended with configuration with DB access and from AWR init.ora section |

Based on the trend analysis (Processing Time vs. File Size under different test scenarios), following   recommendations may follow in w.r.t. tuning the environment and it may be required to implement those changes during the test exercise –

- Capacity scaling insights

- Configuration tuning insights

## Performance Test Setup (Test File Creation)

| Bulk File Creation Approach (to be scaled for files of varying size and #records requirement) |  |  |  |  |
| --- | --- | --- | --- | --- |
| S.No. | Category | Inputs | Test Data Required | Stepwise Approach |
| 1 | Create Test File | a. #of Logical Blocks b. #of details records per logical block c. File Size (which defines #of logical blocks per file) | a. Customer IDs for valid BIN ranges from Asset Record b. PAN c. Please add as per requirement/format of the valid file (header & trailer),record | 1. Connect to Oracle database 2. Select the PVV record table and fetch the CustID/ICA records and pan ranges from the table. 3. Create a file with header as CustID and detailed records as pan bin ranges and trailer as no of detailed records. Creation of detailed records is automated via excel by concatenating the bin ranges, expiry date and PVV offset value and expected file name/file extension format. |
| 2 | Push test file to stage env. Such that AXON event will be triggered to BFO | Valid Bulk File | a. valid bulk file b. URL for connection | http://sandbox.filex.dev.mastercard.int:81/#/filetransfer |
| 3 | Validate File Receipt and Processing | - | - | a. Connect to PVV Database Oracle cloud DB b. Check filename entry into ORCHESTRATOR_BULK_FILE_LOG and Status as 'Received' in Bulk_File_name, GFT_Date_Received columns |

## Performance Test Scenarios

| Target Areas |  | chattiness between BFP and LFP, memory footprint on BFP and LFP, busyness on LFP while read/process/write multiple record chunk, resource utilization and object leaks, DB CRUD per logical block, scaling assessment at LFP |  |  |  |
| --- | --- | --- | --- | --- | --- |
| S.No. | Category | Test Scenarios |  | Performance Expectation | Remarks/Pre-requisites |
| 1 | Single File Processing | Scenario 1 : #of Logical Chunks Test (Keep #of detail records at constant say 5 i.e. upto 1.5 million logical blocks, 7.5 million records) -> File Size (in MB) Vs Latency File Size (in MB) Variations: 50 (baseline), 100, 150, 200, 300, 500 | Scenario 2 : Previous Test + Incremental #of Detail Records -> File Size (in MB) Vs Latency #Detail Records variation per logical file/chunk: 10, 20, 100 File Size (in MB) variations: 50, 100, 200, 600 | Single Bulk File Processing Completion in < 6 Hrs for business as well as engineering targets. | 1. Feasibility check on having unique customer records in asset record table so that validations pass. 2. mix of BIN ranges |
| 2 |  | Scenario 3 : #of Logical Chunks Test (Keep #of detail records at constant 1 i.e. upto 15 million logical blocks, 15 million records) -> File Size (in MB) Vs Latency File Size (in MB) Variations: 800, 1500 | Other tests will be planned based on performance regression insights received from previous three test scenarios and necessity of running such tests. e.g. insight on going beyond 1.5 GB to 2 GB peak size. |  |  |
| 3 | Multiple File Processing | Scenario 4 : Business day simulation for reliability check File Size (in MB) Variations: 300, 600 #of Files: 3, 6 in an hour (one 1500 MB in the mix) |  | Single Bulk File Processing Completion in < 6 Hrs for business as well as engineering targets. | 1. all files from single issuer (sequential processing), all files from multiple issuers. |
| 4 | PVV DB Growth Simulations? | Scenario 5 : Volume Test Feasibility and applicability to be checked with Dev team. |  | Single Bulk File Processing Completion in < 6 Hrs for business as well as engineering targets. | 1. avg. 45 files in a day are processed 2. avg. 450 MB per file Is this growth going to impact primarily read IO during logical file processing? |
| 5 | Resiliency/ Retry Scenarios | Scenario 6 : Fail LFP Instance while max file size is under process. (Appropriate service discovery through Synapse.) *File received through MPS extract. | Other resiliency engineering scenarios if permitted within timelines and milestones of performance engineering activity. | Resilient system while still meeting OLA of < 6 hours per file. Reliability to be maintained. | - |

## Out of Scope

- Test Cases and operations not mentioned in this document will be considered not in scope for testing.

- DB Backup and Restore/ Cleanup transnational data

- Pointing or re pointing of infrastructure components

- Maintenance of hardware and software infrastructure component of the environment

# Performance Engineering Strategy (Monitoring)

While trends (processing duration vs. file size under varying conditions) are captured as per proposed performance test scenarios, it is imperative that we capture following KPIs for cross-correlation and bottleneck identification.

- Time elapsed in individual steps and tasks associated with each of the primary components i.e. BFO, BFP and LFP

- KPIs for Container and runtime (JVM)

Below table indicates key steps that need to be measured through additional application logging pulled to Splunk for visualization and analysis (Application Logs -> PCF loggregator -> Firehose nozzle -> Splunk). Though timestamps captured in DB audit logs give us some impression around processing time, they do not give us entire picture and as such Splunk logs will help.

| Processing Breakdown |  |  |  |  |
| --- | --- | --- | --- | --- |
| Component | Type | Step/Tasks | DB Tables | Application Logging Required (PCF Loggregator -> Firehose ->Splunk) |
| Bulk File Orchestrator | Event | File notification receipt from NGFT | ORCHESTRATOR_BULK_FILE_LOG Timestamp columns: <GFT_Event_Date, GFT Event Received> | BFO::Event Received DateTime |
|  | Single Threaded Synchronous Processing | API call to BFP to initiate bulk file processing |  | BFO::Event Sent to BFP DateTime (BFP Start DateTime) |
| Bulk File Processor (Two instances for Bulk File Processing) |  | For each bulk file -> |  |  |
|  | Single Threaded Processing | Native file load (API call to NGFT) | BULK_FILE_DETAILS_LOG <create_timestamp>, ASSET RECORD | BFP (BFP to BFO):: sync call return time BFP:: touchpoint logging |
|  |  | Initial Scanning / File Validation | HEADER_RECORD_LOG <create_timestamp> |  |
|  |  | Identification and Validation of Logical Files/Chunks. Send logical files/chunks information to BFO Send each logical File/Chunk to LFP (async API call) for processing | TRAILER_RECORD_LOG <Create_timestamp> |  |
| Logical File Processor (Multiple Instances as of now Four in stage load balanced by Synapse) |  | For each logical file/chunk -> |  |  |
|  | Single Threaded Asynchronous Processing | Validate and process each detail record (DB Insert/Update/Delete) by calls to PVV data service (async calls) | PVV_RECORD,PVV_RECORD_LOG <create_timestamp, update_timestamp> | LFP::FileName + Logical Chunk Sequence -> Process Start DateTime and Process End DateTime LFP:: touchpoint logging |
|  |  | Send processing notification to BFO |  |  |
| Bulk File Orchestrator | Single Threaded Processing | Mark Logical File / Chunk Completion Status Mark Bulk File Completion Status | ORCHESTRATOR_BULK_FILE_LOG, ORCHESTRATOR_ICA_LOG <create_timestamp> | BFO::File Processed Status Update 'Completed' DateTime BFO::FileName + #Logical Chunk Seq# Processed + #of detail records processed in the sequence + Time taken from 'Started' to 'Completed'. A summary record for each file to log? A File had #of logical chunks and #detail records and took #of minutes to process the file. |

Below table indicates different approaches for monitoring container (PCF service instance) and runtime KPIs. Different approaches can be combined based on the sufficiency of the KPIs required for analysis and feasibility and speed of the setup required to do so.

| Sr.No. | Category | Proposed Approach |  |  |
| --- | --- | --- | --- | --- |
| A | Logs |  |  |  |
| 1 | Container Logs & Application Logs (including error/failure logs) | PCF Loggregator -> Firehose -> Splunk (the granularity of application logs is also mentioned in the above table) |  |  |
| B | Metrics | Approach 1 | Approach 2 | Approach 3 |
|  | Note - Currently dev team has granted access to Pivotal monitoring portal and dashboards will be configured but metric availability will be validated to understand whether we cover broad categories mentioned below. Below is the approach that we can follow if this does not work. |  |  |  |
| 1 | Container Metrics (Resource Utilization) | Dynatrace agent as service binding | PCF Metrics | Enable SSH Tunnelling and Container Access, Host OS commands for resource monitoring |
| 2 | Runtime/JVM Metrics | Dynatrace agent as service binding | 1. Enable SSH Tunnelling and Container Access. 2. Set application environment variable to enable commands like jmap, jstack etc on java process and writing to stdout/err or to a storage mounted to the instance a. Heap Dump (need enough persistent storage on container) b. Thread Dump in case required (need enough persistent storage on container) c. GC Logging enabled and output locally stored (need enough persistent storage on the container) / or pushed to Splunk. 3. Set application environment variable for remote jmx monitoring, use VisualVM. | PCF Metrics + Spring Boot Actuator (typically metrics are emitted to loggregator Firehose where PCF Metrics or Splunk can consume them) |
| 3 | Application Profiling | Dynatrace agent as service binding | Spring Boot Actuator (Micrometer Instrumentation) to Dynatrace? |  |
| 4 | Database | Oracle AWR Report | Access to PVV DB and v$views |  |
| 5 | AXON Event Queue (separate topic for producer and consumer w.r.t. PVV) | AXON Control Panel Access |  |  |

Once approach is finalized w.r.t. logging as well and KPI monitoring, the document will be updated with ‘selected’ approach.

# Test Deliverables & Reporting

Performance engineering will adhere to following deliverables at relevant milestones. The broad categories are

- Detailed Test Strategy – this document

- Execution plan and test effort – this document will cover high level schedule

- Interim Test Results – please see section 3.1 below

- Test Summary Report(s) - please see section 3.1 below

- Performance Report  - please see section 3.1 below

- Bug Reports - please see section 3.1 below

## Test Results Report

Results Report

Performance results consisting of visualization around

- Trend Regression (Processing Duration Vs. File Size/ #of Records) for

  - E2E file processing

  - Step/task level processing (as per key steps identified in monitoring strategy)

- Utilization Report and Cross-Correlation with trend above

  - Container (service instance) utilization stats.

  - Runtime utilization (JVM)

  - Database load and performance

- Application log analysis (processing/failure/error)

- Success criteria evaluation (primary criteria of OLA < 6 hrs for business and engineering targets for file size/#of records processed)

- Performance defect and RCA from performance engineering analysis

- If applicable – ‘Before’ and ‘After’ analysis on key performance measurements, to evaluate benefits received through optimization/tuning exercise.

will be shared to the audience (PVV-dev-perf (mailer list)) after completion of the test and updated in designated space in Confluence.

Triage Meeting

Performance defects will be tracked in ALM.

Triage meetings to discuss on the results, defects and RCA will be called once the complete test cycle completed.

Breach of business SLA is considered as Sev1.

In case of any Sev 1 issues identified, then adhoc meeting will be called to discuss the status.

Status Reports

Weekly Status Report on execution tracking will be shared to the QA Managers

Execution Summary, Performance and Defect Summary, Planned Activities and Schedule track will be shared in the ER meeting every Monday

# Test Coverage

## What will be tested

Performance assessment scenarios are already covered in Section 1.4.

## What will NOT be tested

- Functionality behavior of the features in scope

- Security and vulnerability impact due to performance

- No features in addition to the features mentioned in what to be tested will be considered for performance test

- D/R due to performance impact

- Test Cases and Operation not mentioned in this document will be considered not in scope for testing.

- Multi User Testing not in scope for this component.

- Limited resiliency testing can be performed only after key performance assessment scenarios are executed and analyzed. This also needs feasibility check w.r.t. to setup and timelines.

# Dependencies & Assumptions

Below are some of the identified assumptions and constraints prior to peak performance testing exercise.

- All priority 1 and 2 defects have been fixed and verified prior to testing

- Functionally stable and should be smoke tested before handing over to performance engineering team

- Test environment (Stage) will be used for testing and would be made available throughout the performance testing

- Dynatrace or other monitoring approach is ready & setup. Application and container logs have been pulled into Splunk as per monitoring strategy

- It is assumed that there will not be any changes happening in the application/server/configuration during the time of testing unless a part of engineering analysis when OLAs are not met

- Test data quantity to simulate scale and volume should be available for the testing

- Test data needs to be reviewed with performance team to ensure proper coverage before it is provisioned in the environment

- Database size and record volumes should match the production to test peak volumes

- PT Schedule is based on the assumption that all pre-test criteria will be met on time. Any lapse in fulfilling the criteria will have an impact in the test schedules.

- Support from PVV application team to discuss on performance monitoring and RCAs

- Regarding cleanup: Performance Team will need support from Dev team to understand data population and clean up strategy. Alongside, Performance Team would use same strategy that of functional team, the only difference would be that we will have bigger volumes for clean up

# Requirements Traceability

| Feature Number | Feature Name |
| --- | --- |
| F159577 | ABS: I12833: 2019_PI3: PVV: Performance Testing of Application in STAGE |

# Test Entrance & Exit Criteria’s

## Entry Criteria

Guidelines for entry criteria are:

- 100% completion of Unit, Integration & basic performance tests by Development engineering team.

- Bug scrub of known defects of all components involved prior to handoff.

- Goal and Scope of the Performance test well identified and approved

- Performance test plans and strategy been approved.

- Functional specs of all the features (for an ER) must be reviewed &  approved before the performance testing for that ER commences

- Changes in DB (between ERs and between QA builds) to be notified well ahead

- No open S1 or S2 bugs remain open features defects in the application and the defects not to exceed specified numbers at EC

- All known defects should be logged in the defect tracking system and documented in release notes

- Functionally Stable code and Architecture tested and certified

- No major code changes / architecture changes expected between QA builds

- Test environment: - Hardware and Software availability.

- Test monitoring approach finalized and setup in stage environment. The approach covers sufficiency of KPIs to monitor.

## Exit Criteria

General guidelines for exit criteria are:

- All planned tests have been run.

- Test results analyzed and documented. All issues have been documented and discussed with Project Team.

- If any tests were not run, the reason for not running them has been reviewed and approved by project management.

- Performance results shared with PM and approval from PM is necessary.

- No Severity 1 or Severity 2 bugs remain open due to performance impact

- All bugs of Severity 3 have been reviewed and a plan is in place for their disposition

- Signed-off Test Report Summary Document

- Final test reports reviewed for FCS readiness

## Suspension Criteria

Test suspension criteria

- Showstoppers w.r.t. environment, connectivity, test data, broken functionality, that block any of the key scenario in the performance test cycle then test will be suspended.

## Resumption Criteria

Test resumption criteria

- Resolution for  showstoppers defects

- Proper regression testing will have to be done to estimate functional impact of performance fix  to accept the fix in performance test bed a resume test

# Test Resources

## People

| Resources | Test Function | Responsibility | % Allocation |
| --- | --- | --- | --- |
| Test Lead | Manage and Direct Performance Test | Test Planning and execution as per strategy Bottleneck analysis and Test Management Delivery and Control of Performance artifacts Manages Bug Triages | 100% |
| Test Engineer | Execute Performance Test | Test Execution and Results Share Application Profiling | 100% |

## Collaboration & Interlocks

Collaboration with development team during test execution, test monitoring and analysis.

## Software Tools

| Name | Category |
| --- | --- |
| DynaTrace and other utilities as for application performance monitoring as per monitoring strategy such as PCF Metric, runtime metrics | Monitor |
| Splunk | Log Analytics |
| JMeter | Automation tool to trigger files in test environment |

# Schedule

This section will be updated by performance engineering team in line project timelines.

# Risks, Issues & Mitigations

Table 6.1: Risks

| Risk Type | Risk | Impact | Mitigation plans |
| --- | --- | --- | --- |
| Schedule | The Test Schedule is subject to readiness of Test Environment & support to the QA on time. | Schedule delayed | The Test Team will closely monitor the progress of the Project Team and escalate anticipated delays to the Head-Testing in advance. In case of delays, the team shall spare no effort at completing tasks in time. |
| Schedule | Change in Application might require re-work of test scripts, which requires additional efforts. | Schedule delayed | The effort involved in the rework of scripts will be intimated to the Project Team and the Test Team shall spare no effort at completing tasks in time. |
| Schedule | In case of server failure during the course of Performance Testing, the testing will come to an abrupt halt. Additional efforts are required to bring the environment back up and running. | Schedule delayed | The effort involved in restoring the environment will be intimated to the Project Team and the Test Team shall spare no effort at completing tasks in time |
| Technology | Testing is subject to the availability of the network connection for the Load test machines | Schedule delayed | The QA Team will co-ordinate with the Project Team and sort out the issue. |
| Technology | In case of server failure during the course of Performance Testing, the testing will come to an abrupt halt. Additional efforts are required to bring the environment back up and running. | Schedule delayed | The effort involved in restoring the environment will be intimated to the Project Team after consultation with support services and the Test Team shall spare no effort at completing tasks in time |

# Acronyms and Glossary

| Abbreviation | Definition |
| --- | --- |
| AMS | Account Managed Services |
| PVV | Pin validation and verification |
| PCF | Pivotal Cloud Foundry |
| BFO | Bulk File Orchestrator |
| BFP | Bulk File Processor |
| LFP | Logical File Processor |
| TBD | To be decided |
| TBU | To be updated |
| DTS | Defect Tracking System |
| PRD | Product Requirement Document |
| FS | Functional Specifications |
| HOT | Hand Off to Test |

# Additional Information